CUSTOMER & MVP BLUEPRINT

CareerCopilot.AI — Derived from Startup Validation Report

India | Engineering & IT Students | June 25, 2026

# Executive Summary

CareerCopilot.AI targets a real, well-documented employability gap among India's ~1.5M annual engineering/IT graduates, who currently rely on fragmented free resources (YouTube, blogs, peers). The market opportunity is large but unvalidated at the individual level — no waitlist, no paying users yet. The recommended path: ship one narrow, high-intent feature (AI ATS resume score) as the MVP wedge, validate willingness to pay within 30 days, and pursue an India-priced, integrated journey that the crowded-but-fragmented competitive set does not yet own.

# Ideal Customer Profile

| Attribute | Profile |
| --- | --- |
| Stage | 3rd/4th-year engineering/IT undergrad or fresh grad (<12 months out) |
| Age | 20–24 years |
| Institution | Tier-2/3 private engineering colleges & state universities (not IIT/NIT) |
| Geography | Delhi NCR, Bengaluru, Hyderabad, Pune, Chennai, Mumbai → Tier-2 expansion |
| Device | Mobile-first, Android-dominant, price-sensitive data plans |
| Financial | Limited independent income; high price sensitivity above ₹500/month |
| Psychographic | Anxious, peer-comparison-driven, distrustful of generic advice, swayed by social proof |

# Buyer Persona

| Name | “Ananya, the Anxious Final-Year” — 21, B.Tech CSE, Tier-2 college, Pune |
| --- | --- |
| Goal | Land a software/analyst role within 6 months; ease family financial pressure |
| Frustration | Unsure if resume is ATS-friendly; generic rejections; can't afford ₹15K+ coaching |
| Trigger | A friend gets shortlisted using a tool, or placement drive announced |
| Objection | “Why pay when ChatGPT/YouTube is free?” |

# Top 10 Customer Pain Points

| Pain Point | Why It Hurts | Severity |
| --- | --- | --- |
| Resume ATS uncertainty | No reliable pre-check before applying | Critical |
| Skill-gap confusion | Unclear which skills matter for target role | Critical |
| Interview anxiety | No realistic mock-practice environment | High |
| Information overload | Conflicting free advice, no way to verify quality | High |
| Cost of quality guidance | Premium coaching priced out of reach | High |
| Application chaos | Tracking apps via scattered notes/sheets | Medium |
| Comparison anxiety | LinkedIn social comparison with no direction | Medium |
| Generic placement-cell support | One-size-fits-all, low personal bandwidth | Medium |
| No feedback loop on rejections | Silence after rejection — no learning signal | Medium |
| Slow, fragmented tooling | 4-6 disconnected tools for one journey | Medium |

# Customer Journey

| Awareness | Consideration | Purchase | Retention |
| --- | --- | --- | --- |
| Sees peer success story / short-form content on resume hacks or ATS scoring | Visits app; mentally compares vs. free alternatives; checks testimonials | Converts after free ATS score reveals issues; pays for fixes/premium mock interviews at a high-stakes moment | Returns for roadmap, tracking, mock interviews; refers peers after a positive outcome |

Highest-leverage moment: the free instant ATS score is the activation hook — zero friction, immediate value, natural upsell path.

# Key Customer Objections & Buying Triggers

| Objections | Buying Triggers |
| --- | --- |
| “ChatGPT/YouTube is free” — compete on structure & personalization, not content access | Placement season approaching — acute time pressure drives action |
| “I can't afford this” — freemium must be strong; charge only at high-stakes moments | Rejection from a desired company — emotional trigger for active search |
| “Will this actually help me get a job?” — lead with visible outcomes, not features | Peer success story — strongest social-proof trigger in this demographic |
| “My placement cell already does this” — differentiate on 24/7 personalization | Free instant value (ATS score) — converts curiosity before any payment ask |
| “Is my data safe?” — be explicit and visible about privacy practices | College/institute endorsement — transfers institutional trust |

# MVP Recommendation

| Build First | AI-powered ATS Resume Score & Checker — instant, free, single-purpose. It is the lowest-friction activation hook and the highest-intent feature validated by the persona's stated #1 frustration. |
| --- | --- |
| Do NOT Build | Full 5-feature suite (roadmap engine, interview AI, application tracker, institutional dashboard) before validating demand. Avoid custom AI model training — use established LLM APIs. Avoid building B2B2C institutional tooling before securing a single pilot conversation. |
| Success Metrics | 50+ unique resume uploads in 30 days • ≥30% return for a 2nd session within a week • ≥10% of users say they'd pay for a fix/upgrade • 10+ pre-orders/deposits collected |

# MoSCoW Prioritization

| Priority | Items |
| --- | --- |
| MUST HAVE | AI ATS resume score/checker • Mobile-first responsive UI • Resume upload & parsing • Basic freemium gate (free score, paid detailed fixes) |
| SHOULD HAVE | Role-specific learning roadmap (generated, not just static) • Application tracker • Email/WhatsApp notifications for follow-ups |
| COULD HAVE | AI mock interview simulator • Peer community/cohort features • LinkedIn profile optimizer • Institutional (B2B2C) dashboard |
| WON'T HAVE (v1) | Custom-trained AI models • Multi-language/vernacular support • Global/non-India market features • Native mobile app (web-first instead) |

# Pricing Hypothesis

| Tier | Price | What's Included |
| --- | --- | --- |
| Free | ₹0 | 1 ATS score check, basic feedback |
| Pro | ₹299–₹599/mo | Unlimited checks, detailed fixes, roadmap |
| Founder's Deal | ₹199 deposit | Early access + lifetime discount |

Hypothesis to test, not a final price: target 3-6% free-to-paid conversion (student freemium EdTech benchmark).

# Top 5 Risks

| Risk | Likely | Impact | Mitigation |
| --- | --- | --- | --- |
| Willingness-to-pay risk | High | High | Validate via real pre-orders/deposits, not surveys |
| Crowded, fragmented category | High | Medium | Win on India pricing + localization, not feature count |
| Brand-name collision (career-copilot.in) | High | Medium | Rename before further marketing investment |
| Technical execution unproven (no MVP yet) | Medium | High | Use existing LLM APIs; ship narrow scope first |
| Solo-founder execution bandwidth | Medium | High | Find technical co-founder or use AI-assisted dev |

# 30-Day MVP Plan

| Week | Focus | Key Tasks |
| --- | --- | --- |
| 1 | Validate | 20-30 structured interviews • finalize distinct brand name • launch landing page + waitlist |
| 2 | Build Hook | Build ATS resume score MVP • launch waitlist via student channels • open 3-5 institutional conversations |
| 3 | Test | Get 30-50 real students using MVP • test ₹199 deposit pre-order • log every objection raised |
| 4 | Decide | Compare results to Go/No-Go thresholds • scope next feature or pivot per findings |

# Founder Action Sheet — Top 10 Next Actions

| # | Action |
| --- | --- |
| 1 | Finalize a distinct brand name (resolve overlap with career-copilot.in) |
| 2 | Draft and run a 10-question structured interview script; talk to 20-30 students |
| 3 | Build a 1-page landing site with a clear value prop and waitlist form |
| 4 | Scope and build the AI ATS resume score MVP using an existing LLM API |
| 5 | Launch waitlist across student WhatsApp groups, LinkedIn, and Instagram |
| 6 | Reach out to 3-5 college placement officers for discovery conversations |
| 7 | Offer a ₹199 refundable deposit / founder's deal to test real willingness to pay |
| 8 | Get 30-50 real students to use the MVP and observe actual usage behavior |
| 9 | Track every objection and refine messaging weekly |
| 10 | Compile Day-30 results against Go/No-Go thresholds and decide: continue, pivot, or kill |

# Scores (0–100)

| Customer Clarity | Problem Severity | PMF Potential | MVP Readiness |
| --- | --- | --- | --- |
| 78/100 | 82/100 | 58/100 | 45/100 |

Customer Clarity & Problem Severity score high — the ICP and pain points are sharply defined and market-backed. PMF Potential and MVP Readiness are moderate-to-low because willingness-to-pay is unproven and no working product exists yet.

# Final Verdict

● PROMISING BUT UNVALIDATED Strong problem & customer clarity; demand and MVP execution remain unproven. Re-score after the 30-day plan.